# Project Planning Template

Product Backlog, Sprint Planning, Stories & Story Points

| Date | 26 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-1610 |
| Project Name | AI Study Buddy |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a student, I can register for the application by providing my required account details. | 2 | High | Akshaya, Reshma |
| Sprint-1 | Login & Authentication | USN-2 | As a student, I can log into the application using my registered credentials. | 2 | High | Akshaya, Reshma |
| Sprint-1 | Authentication | USN-3 | As a student, I can access protected features using a valid authentication token. | 2 | High | Reshma, Kiruthiga |
| Sprint-1 | Study Material Upload | USN-4 | As a student, I can upload my study material in PDF format. | 3 | High | Reshma, Sivaranjani |
| Sprint-1 | Material Processing | USN-5 | As a student, I can upload study material and have its text extracted by the system. | 3 | High | Reshma, Sivaranjani |
| Sprint-2 | AI Summary | USN-6 | As a student, I can generate a summary from my uploaded study material. | 3 | High | Reshma, Kiruthiga |
| Sprint-2 | AI Flashcards | USN-7 | As a student, I can generate flashcards from my study material for revision. | 3 | High | Kiruthiga, Reshma |
| Sprint-2 | AI Quiz | USN-8 | As a student, I can generate a quiz from my uploaded study material. | 3 | High | Akshaya, Sivaranjani |
| Sprint-2 | Personalized Study Plan | USN-9 | As a student, I can generate a personalized study plan based on my goal, available hours and number of days. | 3 | High | Akshaya, Reshma |

Total Story Points

Sprint-1: 12 Story Points

Sprint-2: 12 Story Points

Total: 24 Story Points

## Project Tracker, Velocity & Burndown Chart

Since this is a documentation/planning template, we can use the planned sprint schedule below.

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 17 Feb 2025 | 22 Feb 2025 | 12 | 22 Feb 2025 |
| Sprint-2 | 12 | 6 Days | 24 Feb 2025 | 01 Mar 2025 | 12 | 01 Mar 2025 |

## Velocity

Velocity represents the number of story points completed by the team during a sprint.

Sprint-1

Total Story Points = 12

Duration = 6 days

Average Velocity per Day = 12 ÷ 6 = 2 Story Points/Day

Sprint-2

Total Story Points = 12

Duration = 6 days

Average Velocity per Day = 12 ÷ 6 = 2 Story Points/Day

Team Average Velocity

Average Velocity = (12 + 12) ÷ (6 + 6)

= 24 ÷ 12

= 2 Story Points per Day

Therefore, the planned team velocity is:

2 Story Points per Day

## Burndown Chart

The burndown chart represents the amount of work remaining during each sprint.

| For Sprint-1, the team starts with 12 story points. Day; Story Points Remaining. Day 1; 10. Day 2; 8. Day 3; 6. Day 4; 4. Day 5; 2. Day 6; 0. | For Sprint-2, the team starts with 12 story points. Day; Story Points Remaining. Day 1; 10. Day 2; 8. Day 3; 6. Day 4; 4. Day 5; 2. Day 6; 0. |
| --- | --- |

## Sprint Planning Summary

The project is divided into two sprints. Sprint-1 focuses on user registration, login, authentication, PDF upload, and material processing. Sprint-2 focuses on AI-powered summary, flashcards, quiz, and personalized study plan generation.

The total planned work is 24 story points, with a planned average velocity of 2 story points per day.